* **PrestaShop** – *setup and communicating with OpenERP - halted over the weekend. Dipesh is no longer working for ITPS due missing internal deadlines. Ravi can do this work now. Prestashop server can be running in ~ 2-3 days, Connected to drc\_prestashop\_test in 3 days to 2 weeks (Dharmesh agreed to troubleshoot). I highly recommend having new partner work on this project.*
* Bundles module *- Dharmesh states the access problems have been solved and needs to be committed.  Committed to branch, need to verify branch and install on server. Estimate 1-2 days to be ready for MMH testing.*
* Finance charges and statements module - *installed with an error. Will followup with Dharmesh. Navrang is responsible and has traceback error now. 1-4 days to be ready for MMH testing.*
* Name of employee removed from invoices -  *will followup with Dharmesh*. *Will check tomorrow. Dharmesh is still working on it. 1-4 days to be ready for MMH testing.*
* Pentaho reports – *getting the first report up and running (customer mailing list) - Pentaho reporting system integration with OpenERP was running in drctest on 2014-FEB-20 and DRC db on 2014-FEB-24.*
* Customer mailing list report - *Ramesh has sent fixes. OpenERP module associated with this report will be uploaded. Tracy needs to test on drctest db*  - ERROR: (<class 'xmlrpclib.Fault'>, <Fault 0: 'Failed to invoke method execute in class com.willowit.reporting.PentahoRenderer: Failed to select field'>, <traceback object at 0xa208c20>)
* Updated MMH Tracking module with tags in tree (list) view - *awaitng testing by MMH since 2014-FEB-20 – Working, we can implement on live DRC*
* RMA Module -*error initially on install in JAN, needs OEC contract for 1 click install, needs testing, then possible fixing. No work started. Needs to be tested by MMH for potential problems/errors.*
* Check printing issues (Nick or Kindee) - *Completed by Patrick. Needs to be uploaded to server for testing*
* Stamps.com – *fewer clicks - uploaded on DRC and drctest on 2014-FEB-18, awaiting feedback from MMH*
* eGit Training (Tracy & Dharmesh) - *contact ITPS to schedule ~20-30 minutes*
* issue with the passing of the unique res.partner ID from customer form view to SO tree view when clicking on Sales Orders & Quotations button (I believe this will fix several issues we are having: price level and customer type coming through to sales order, only showing that specific customers bill to/ship to options,  only showing that specific customers existing SO’s and quotations in tree (list) view) - *likely to be covered by OpenERP Enterprise Contract (OEC). Research only on ITPS. Need clarification on OEC*
* Verification of $ amount on check payments or removal of auto-fill for this field on check payments - *uploaded on DRC and drctest on 2014-FEB-18, awaiting feedback from MMH – Sent feedback today, Register Payment comes up as $0.00 so forced manual entry has been implemented. Requested it be uploaded to live DRC.*
* Web Client Time Out Issues - *likely to be covered by OpenERP Enterprise Contract (OEC). Research only on ITPS. Need clarification on OEC*
* Online Banking Reconciliation Module - *available for testing on drctest db since 2014-FEB-20. awaiting feedback from MMH*
* Multifactor authentication - *research only by ITPS, not actively developeed due to PCI compliance on DRC server, 1-2 weeks.*
* would be allowing us access to the server via FTP or another method to upload modules into the addons folder for testing and the ability to restart the server? The reports I will be creating won't all need modules but the more complex ones will
* are their support hours and methods of contact?
* Do they provide training on the use of OpenERP?
* What are the monthly hosting charges?
* Blacklist customers module: <https://www.openerp.com/apps/7.0/crm_blacklist/>
* PCI Compliant Hosting?
* U.S. Payroll Module?

New Errors:

* Nick - I’m trying to Reconcile transactions and I got this msg

I did some of this yesterday, but I’ve been testing it in the training database, so I applied this to the ‘Live’ and did a few – This is part of my daily duties to reconcile all transactions.   This one transaction wasn’t even off, it was balanced and everything….  I’ll try another one and see where it goes..   Thanks.

Uncaught TypeError: Cannot read property 'controller' of undefined

<https://drc.oerp-cloud.com/web/webclient/js?db=DRC:3253>